# Initial Project Planning

| Date | 18-09-2026 |
| --- | --- |
| Team ID | MCA |
| Project Name | Smartphone Usage Digital Addiction Wellbeing Analytics |
| Maximum Marks | 4 Marks |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Setup | USN-1 | As a analyst, I can understand problem - why 5308 of 7500 users are addicted (70.77%) | 2 | High | Member 1 | 01-09-2026 | 02-09-2026 |
| Sprint-1 | Data Import | USN-2 | As a analyst, I can load data 7500 users into Power BI with fields like age, gender, screen time | 2 | High | Member 2 | 01-09-2026 | 03-09-2026 |
| Sprint-1 | Data Clean | USN-3 | As a analyst, I can clean data and make Age Group (Under 20, 20-29 49%, 30-39) | 2 | Medium | Member 1 | 02-09-2026 | 04-09-2026 |
| Sprint-2 | KPI Cards | USN-4 | As a user, I can see 11 cards - 7500 total, 5308 addicted, 26.57 age, 7.5 hrs daily, 9.24 weekend, 3.27 social, 6.74 sleep, 134 notif, 98 opens | 3 | High | Member 1 | 05-09-2026 | 07-09-2026 |
| Sprint-2 | Report 1 | USN-5 | As a user, I can see Report 1 KPI dashboard page 1 of 5 | 1 | High | Member 2 | 06-09-2026 | 07-09-2026 |
| Sprint-3 | Charts | USN-6 | As a user, I can see Report 2 with 6 charts - gender 7.6 vs 7.4, addiction level Moderate 38%, Donut 7.5K, scatter phone vs sleep, age group, gaming 15K vs social 24K | 3 | High | Member 1 | 09-09-2026 | 11-09-2026 |
| Sprint-3 | Dashboard1 | USN-7 | As a user, I can see Dashboard1 - 4 cards 7500,5308,9.24,6.74 and 6 charts - weekend addicted 10.2 vs non 6.9, age 20-29 49%, app opens by stress same 97-98 | 3 | High | Member 2 | 10-09-2026 | 13-09-2026 |
| Sprint-3 | Filters | USN-8 | As a user, I can use filters for gender, age, addiction level | 1 | Medium | Member 1 | 12-09-2026 | 13-09-2026 |
| Sprint-4 | Problem Statement | USN-9 | As a owner, I can make PS-1 and PS-2 - young adult 20-29 with 7.5 hrs daily and 10.2 weekend because 134 notif | 2 | High | Member 2 | 14-09-2026 | 15-09-2026 |
| Sprint-4 | Insights | USN-10 | As a team, I can find strongest factor is weekend gap 3.3 hrs, then social media, then notifications | 2 | High | Member 1 | 14-09-2026 | 16-09-2026 |
| Sprint-4 | GitHub README | USN-11 | As a developer, I can make simple README for GitHub with screenshots | 1 | Medium | Member 1 | 16-09-2026 | 17-09-2026 |

Total 4 Sprints, 11 User Stories, 22 Story Points.
Sprint-1: Setup and data .
Sprint-2: KPI cards Report1 .
Sprint-3: Charts Report2 and Dashboard1.
Sprint-4: Problem statement PS-1 PS-2 and README .